PROJECT PROPOSAL

MediSpark

A Scalable Multi-Disease Clinical Risk Prediction Engine

Apache Spark MLlib  ·  Scala  ·  Hadoop HDFS  ·  Docker

| Course Code | 23AID302 — Big Data Analytics |
| --- | --- |
| Department | Artificial Intelligence & Data Science |
| Institution | Amrita Vishwa Vidyapeetham, Coimbatore |
| Student Name | Suman Maitreya |
| Roll Number | CB.AI.U4AID24156 |
| Supervisor | Dr. Sreeja B P |
| Academic Year | 2024 – 2025 ¦ Semester 5 |
| Submission Date | July 2025 |
| Duration | Full Semester (3 – 4 Months ¦ 12 Weeks) |

1.  Executive Summary

MediSpark is a distributed, end-to-end clinical risk prediction system built entirely on Apache Spark, Scala, and Hadoop HDFS. The system ingests real-world medical datasets for four diseases — Heart Disease, Diabetes, Stroke, and Lung Cancer — stores them in HDFS, cleans them using a functional Scala pipeline, trains ensemble ML models via Spark MLlib, and delivers real-time patient risk scores through Spark Structured Streaming.

The project satisfies all five V's of Big Data with measurable evidence, covers every unit of the 23AID302 syllabus, and produces a portfolio-grade artefact demonstrating mastery of distributed systems, functional programming, and applied ML at scale.

2.  Problem Statement

2.1  The Clinical Challenge

Chronic diseases — heart disease, diabetes, stroke, and lung cancer — account for over 70% of all global deaths annually. Early detection is the single most effective intervention, yet most hospitals still rely on siloed, single-disease diagnostic tools that cannot process the massive volume, velocity, and variety of modern patient data.

2.2  The Data Engineering Challenge

Patient records arrive in multiple formats (structured CSVs, semi-structured JSON from wearables, unstructured doctor notes), at high velocity (real-time ICU monitors), with significant veracity issues (missing values, sensor outliers, duplicate records). No existing open-source student project addresses all four diseases in a single distributed pipeline.

2.3  The Research Gap

Existing academic implementations typically: (a) use Python on a single machine, (b) process only one disease, (c) skip streaming entirely, and (d) ignore data quality. MediSpark addresses all four gaps using production-grade tools.

3.  Project Objectives

Primary Objectives:

- Build a fully distributed HDFS layer using Docker (1 NameNode + 3 DataNodes, 3× replication).

- Implement a multi-disease ingestion and cleaning pipeline in Scala using HOFs, immutable data, and pattern matching.

- Build a Spark DataFrames / RDD feature engineering pipeline covering all four disease domains.

- Train and evaluate Spark MLlib Pipelines (Random Forest + Logistic Regression) per disease.

- Build a Spark Structured Streaming layer for real-time patient risk scoring.

Secondary Objectives:

- Demonstrate all 5 V's with concrete, measurable evidence in the final report.

- Capture and explain Spark DAG execution plans to demonstrate lazy evaluation understanding.

- Produce a clean, documented Scala codebase following software engineering best practices.

4.  The 5 V's of Big Data — Detailed Justification

Each V is mapped below to a concrete, measurable aspect of MediSpark.

| V | Definition | How MediSpark Demonstrates It | Evidence / Proof |
| --- | --- | --- | --- |
| 📦 Volume | Size of data | 4 disease datasets stored across 3 HDFS DataNodes with 3× block replication; augmented with synthetic records to push total size. | HDFS Web UI screenshot; hdfs dfs -du showing total bytes per dataset. |
| ⚡ Velocity | Speed of data generation | Spark Structured Streaming reads new patient JSON records from a watched folder every 5 seconds and outputs risk predictions in near real-time. | Streaming query output showing micro-batch timestamps and sub-10s latency. |
| 🌐 Variety | Types and formats of data | Structured CSV (lab records), Semi-structured JSON (wearable device streams), and plain text (diagnosis notes tokenised with Spark NLP). | Three schema printouts in report showing distinct data formats loaded as Spark DataFrames. |
| ✅ Veracity | Trustworthiness of data | Explicit data quality pipeline: null detection + fill strategy, IQR-based outlier removal, duplicate record elimination, schema validation — all logged to a quality report CSV. | Before/after row count table; quality_report.csv exported to HDFS /medispark/output/. |
| 💎 Value | Business and clinical benefit | Final output: per-patient risk score (High / Medium / Low) for each of 4 diseases with AUC-ROC > 0.80 target; directly actionable for clinical triage. | Model metrics table (AUC-ROC per disease); sample output showing patient_id, disease, risk_level, confidence. |

5.  Novelty & Differentiation

| Feature | Typical Student Project | MediSpark |
| --- | --- | --- |
| Number of diseases | 1 (usually diabetes only) | 4 simultaneously in one unified pipeline |
| Language | Python / pandas / sklearn | Scala — functional, type-safe, JVM-native |
| Processing engine | Single machine | Distributed Apache Spark on Docker cluster |
| Storage | Local CSV file | HDFS with 3 DataNodes + 3× block replication |
| Streaming | Not present | Spark Structured Streaming — real-time scoring |
| Data quality | Drop nulls only | Full veracity pipeline: IQR outliers, duplicates, schema validation, quality report |
| ML approach | Single model, single metric | Spark ML Pipeline API — RF + LR, AUC-ROC per disease |
| DAG / optimisation | Not applicable | Spark UI DAG captured, analysed, and explained in report |

6.  Technology Stack

| Layer | Technology | Purpose | Syllabus Unit |
| --- | --- | --- | --- |
| Cluster | Docker Compose | Spin up NameNode + 3 DataNodes locally | Lab Sessions |
| Storage | Hadoop HDFS 3.x | Distributed file storage with 3× replication | Unit 1 + Lab |
| Language | Scala 2.12 | All transformations and logic — functional style | Unit 2 |
| Processing | Apache Spark 3.x | RDDs, DataFrames, Datasets, lazy DAG evaluation | Unit 3 |
| ML | Spark MLlib | Pipeline API, Random Forest, Logistic Regression | Unit 4 |
| Streaming | Spark Structured Streaming | Real-time patient record ingestion and scoring | Unit 3 / 4 |
| Build Tool | sbt | Dependency management, compilation, fat-JAR | Unit 2 |
| Resource Mgmt | Hadoop YARN | Cluster resource allocation for Spark jobs | Unit 1 |

7.  Datasets

| Disease | Dataset | Source | Rows | Key Features |
| --- | --- | --- | --- | --- |
| Heart Disease | UCI Heart Disease Dataset | UCI ML Repo | 303+ | Age, Cholesterol, BP, ECG, Chest Pain Type |
| Diabetes | PIMA Indians Diabetes Dataset | Kaggle/UCI | 768+ | Glucose, BMI, Insulin, Age, Pregnancies |
| Stroke | Stroke Prediction Dataset | Kaggle | 5,110+ | Hypertension, Avg glucose, BMI, Age |
| Lung Cancer | Lung Cancer Survey Dataset | Kaggle | 284+ | Smoking, Anxiety, Peer Pressure, Symptoms |
| Streaming | Self-generated JSON stream | Scala script | ∞ (live) | All above fields in JSON — injected every 5s |

8.  System Architecture — 6-Stage Pipeline

Each stage is an independent Scala module that reads from and writes to HDFS, ensuring fault tolerance and restartability at any stage.

| STAGE | NAME | WHAT HAPPENS | TOOLS |
| --- | --- | --- | --- |
| 01 | Data Ingestion | Download 4 datasets → docker cp → hdfs dfs -put → stored in /medispark/raw/ on HDFS | HDFS, Docker, Bash |
| 02 | Data Cleaning | Spark reads CSVs → Scala HOFs handle nulls, IQR outlier removal, deduplication → write Parquet to /medispark/clean/ | Spark, Scala FP |
| 03 | Feature Engineering | VectorAssembler + StandardScaler + StringIndexer → RDD-level transforms → feature vectors to /medispark/features/ | Spark RDD, DataFrames |
| 04 | Model Training | Spark ML Pipeline per disease → Random Forest + LR trained → models serialised to /medispark/models/ | Spark MLlib, Unit 4 |
| 05 | Streaming Inference | Structured Streaming watches /stream/ folder → loads saved model → outputs risk scores every 5s to console + HDFS | Spark Streaming |
| 06 | Evaluation & Report | BinaryClassificationEvaluator → AUC-ROC per disease → metrics CSV + quality report → /medispark/output/ | Spark SQL, Scala |

9.  Syllabus Coverage Mapping

| Unit | Syllabus Topics | MediSpark Coverage | CO |
| --- | --- | --- | --- |
| Unit 1 | Big Data, 5 V's, Hadoop ecosystem, HDFS, MapReduce, YARN | Stage 1: HDFS Docker setup + data ingestion; 5 V's justification with evidence | CO2 |
| Unit 2 | Scala FP: HOFs, pattern matching, immutable data, type classes, collections | Stage 2: All cleaning functions in pure Scala FP — map, filter, flatMap, case classes, Option handling | CO1 |
| Unit 3 | Spark Architecture, RDDs, DataFrames, Datasets, lazy eval, DAG, Cluster | Stages 2–5: All Spark operations; DAG captured from Spark Web UI and analysed | CO2, CO3 |
| Unit 4 | MLlib, ML Pipelines, Healthcare case study | Stages 4–6: Full MLlib Pipeline per disease, Random Forest, AUC-ROC evaluation; healthcare domain | CO3, CO4 |

10.  Project Timeline — 12 Weeks

| Week(s) | Phase | Deliverable | Milestone |
| --- | --- | --- | --- |
| 1–2 | Environment Setup | Docker Compose: 1 NameNode + 3 DataNodes + Spark container running; sbt project skeleton created | HDFS Web UI live at localhost:9870 |
| 3 | Dataset Acquisition | All 4 datasets downloaded, uploaded to HDFS; /medispark/raw/ structure verified | hdfs dfs -ls confirms 4 folders |
| 4–5 | Scala Cleaning Pipeline | Stage 2 complete: null handler, IQR outlier detector, deduplicator in Scala; Parquet to HDFS | Row counts before/after cleaning logged |
| 6 | Feature Engineering | Stage 3: VectorAssembler + StandardScaler pipeline in Scala; feature vectors saved to HDFS | Spark DataFrame schema printed |
| 7–8 | Model Training | Stage 4: MLlib Pipeline trained for all 4 diseases; models serialised to HDFS | AUC-ROC scores printed per disease |
| 9 | Streaming Layer | Stage 5: Structured Streaming job reads JSON every 5s, scores patients, outputs risk levels | Live risk scores in terminal |
| 10 | Evaluation | Stage 6: Evaluator run; quality report generated; Spark UI DAG screenshots taken | Metrics CSV in /medispark/output/ |
| 11 | Report Writing | Full report: architecture, code walkthrough, Spark UI screenshots, 5V evidence, model results | Draft submitted to supervisor |
| 12 | Final Submission | Clean GitHub repo; polished report; presentation slides prepared | Final demo-ready submission |

11.  Expected Deliverables

11.1  Code Repository (GitHub)

- build.sbt — Spark 3.x + Scala 2.12 + MLlib dependencies

- docker-compose-medispark.yml — Full cluster: NameNode, 3× DataNode, ResourceManager, NodeManager, Spark

- src/main/scala/medispark/cleaning/DataQualityPipeline.scala

- src/main/scala/medispark/features/FeatureEngineering.scala

- src/main/scala/medispark/models/ModelTrainer.scala

- src/main/scala/medispark/streaming/PatientStreamScorer.scala

- src/main/scala/medispark/evaluation/ModelEvaluator.scala

- scripts/generate_stream.py — JSON patient record generator script

11.2  Final Report

- Introduction, motivation, and problem statement

- 5 V's justification with measured, visual evidence

- System architecture diagram (6-stage pipeline)

- Scala code walkthrough with FP concepts labelled

- Spark UI DAG screenshots with explanation of lazy evaluation

- Model evaluation results table (AUC-ROC per disease, confusion matrices)

- Streaming output screenshots (real-time risk scores)

- Conclusion and future work

11.3  Live Demonstration

- HDFS Web UI (localhost:9870) — cluster health and block distribution

- Spark batch job executing the full cleaning + training pipeline

- Spark Structured Streaming outputting patient risk scores live

- HDFS directory listing showing all output artefacts

12.  Risk Assessment & Mitigation

| Risk | Likelihood | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Docker memory constraints on local machine | Medium | High | Limit Spark executor to 1g RAM; use 1 DataNode if needed; Spark local mode as fallback. |
| Scala learning curve slowing development | High | Medium | Weeks 1–2 dedicated to Scala basics using spark-shell; template code provided to start from. |
| Small dataset sizes weakening Volume claim | Medium | Medium | Augment with synthetic records via Scala generator; combine all 4 datasets; document total byte + block count in HDFS. |
| Model accuracy below expectation | Low | Low | Project assessed on engineering, not SOTA accuracy; AUC-ROC ≥ 0.75 acceptable; focus on Pipeline API correctness. |

13.  Conclusion

MediSpark is a novel, technically rigorous, and clinically relevant Big Data project that fully satisfies the requirements of 23AID302. It demonstrates mastery of the complete Hadoop ecosystem — from HDFS storage and YARN resource management, through Scala functional programming, Spark distributed processing, MLlib machine learning, and Structured Streaming — all within a single, coherent healthcare application.

The project is designed to be completed in one full semester by a student starting from zero Scala/Spark experience, with a clear 12-week plan, well-defined milestones, and concrete risk mitigations. The final artefact will serve as a strong portfolio piece aligned with healthcare AI roles at companies such as Qure.ai, AIRA Matrix, and SigTuple.

| Student Suman Maitreya CB.AI.U4AID24156 B.Tech AI & DS, Semester 5 | Supervisor Dr. Sreeja B P Department of AI & Data Science Amrita Vishwa Vidyapeetham, Coimbatore |
| --- | --- |